| VIRCOM LANDSCAPING |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # 132 San Roque, Paombong, Bulacan |  |  |  |  |  |
| Tel. Nos. (044) 760-1260, (02) 643-6825, 0927-551-3200 |  |  |  |  |  |
| Engineer Bartolome B. Dela Cruz – General Manager |  |  |  |  |  |
| LANDSCAPING ● DESIGN & FINISHING ● CONSTRUCTION ● MAINTENANCE ● SALES & SUPPLIES |  |  |  |  |  |

- PROJECT:	MONT ALBO SPA CONSTRUCTION

- LOCATION:	UNIT 9 2/F PASEO BUILDING, BRGY. DON JOSE, STA.ROSA, LAGUNA

- OWNER:	7ELEMENTS WELLNESS CORPORATION

B I L L I N G     S U M M A R Y

NOVEMBER 14, 2015

Dear Ma’am,

Thank you for choosing Vircom Landscaping.

We are hereby submitting Final Billing Summary for your study for the Interior Construction of Mont Albo Spa located in Sta. Rosa, Laguna. Herein are the Details:

| SCOPE OF WORKS SUMMARY |  |  |
| --- | --- | --- |
| ITEMS |  | COST (PhP) |
| I. | CONCRETING / MASONRY | 108,950 |
| II. | CARPENTRY | 154,043 |
| III. | METAL WORKS | 50,485 |
| IV. | PLUMBING & SEWERAGE | 84,939 |
| V. | ELECTRICAL | 81,308 |
| VI. | LIGHTINGS & OTHER ACCESSORIES | 94,208 |
| VII. | FINISHING | 56,709 |
| VIII. | PRE-FABRICATION | 131,215 |
| XI. | PAINTING | 59,069 |
| TOTAL: |  | 820,926 |
| TRANSPORTATION, DELIVERY & LABOR COSTS: |  | 452,916 |
| MARK UP, TAX & CONTINGENCY: |  | 142,887 |
| GRAND TOTAL: |  | 1,416,730 |

| FINAL BILLING SUMMARY |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ITEM/S |  | CONTRACT PRICE (PhP) | GRAND TOTAL | D / P | SUCCESSIVE BILLINGS | TOTAL BILLING | BALANCE | AMOUNT THIS BILLING (PhP) |
|  |  |  |  | AMOUNT |  |  |  |  |
| I. | MONT ALBO SPA CONTRUCTION | 1,416,730 | 1,463,930 | 360,000 | 1,000,000 | 1,360,000 | 103,930 | 103,930 |
| II. | OTHER EXPENSES | 47,200 |  |  |  |  |  |  |

| VIRCOM LANDSCAPING |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # 132 San Roque, Paombong, Bulacan |  |  |  |  |  |
| Tel. Nos. (044) 760-1260, (02) 643-6825, 0927-551-3200 |  |  |  |  |  |
| Engineer Bartolome B. Dela Cruz – General Manager |  |  |  |  |  |
| LANDSCAPING ● DESIGN & FINISHING ● CONSTRUCTION ● MAINTENANCE ● SALES & SUPPLIES |  |  |  |  |  |

DETAILS:

| SUMMARY OF RECEIVED FUNDS FOR CONSTRUCTION |  |  | OTHER EXPENSES |  |  |
| --- | --- | --- | --- | --- | --- |
| DATE | AMOUNT |  | PRE-CONSTRUCTION |  |  |
| 24-Jun-15 | 2,000 |  | REQUIREMENTS | PLANS, I.D. RENDER | 30,000 |
| 02-Jul-15 | 8,000 |  |  | CARI | 4,200 |
| 03-Aug-15 | 250,000 |  | PME | PLANS | 3,000 |
| 03-Aug-15 | 100,000 |  |  | CITYHALL | 2,000 |
| 18-Sep-15 | 150,000 |  | TOTAL: |  | 39,200 |
| 21-Sep-15 | 100,000 |  |  |  |  |
| 28-Sep-15 | 100,000 |  | POST CONSTRUCTION |  |  |
| 28-Sep-15 | 100,000 |  | REQUIREMENTS | AS BUILT PLANS | 8,000 |
| 01-Oct-15 | 100,000 |  |  | CITYHALL PERMITS | 0 |
| 02-Oct-15 | 200,000 |  | ADDITIONAL ITEMS | CCTV | 0 |
| 06-Oct-15 | 100,000 |  |  | SIGNAGES | 0 |
| 13-Oct-15 | 200,000 |  |  | FIRE EXTINGUISHER | 0 |
| 23-Oct-15 | 50,000 |  |  | OTHERS | 0 |
| 30-Oct-15 | 50,000 |  | TOTAL: |  | 8,000 |
| TOTAL | 1,510,000 |  | OTHER EXPENSES |  |  |
| LESS A/C COST | -150,000 |  |  |  |  |
| ACTUAL | 1,360,000 |  | GRAND TOTAL: |  | 47,200 |

If you have any question, comment or suggestions, please kindly inform us.

Thank you very much and have a nice day.

|  |  |  |  |  | SUBMITTED BY: |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Engineer Tomy Dela Cruz |  |  |
|  |  |  |  |  | VIRCOM LANDSCAPING |  |  |